# Test Strategy for SCS Core (Sopra Crypto Solutions)

| Document Version: | 0.2 |
| --- | --- |
| Author: | Test Team |
| Role: | Test Manager / QA Lead |
| Date: | June 1, 2026 |
| Status: | Draft - Revised |

────────────────────────────────────────────────────────────

# Document Control

## Revision History

| Version | Date | Author | Description of Changes |
| --- | --- | --- | --- |
| 0.1 | June 1, 2026 | Test Team | Initial Draft |
| 0.2 | June 1, 2026 | Test Team | Revised with complete context - added all process flows, validation rules, security features, acceptance criteria |

## Document Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Test Manager |  |  |  |
| Project Manager |  |  |  |
| Product Owner |  |  |  |
| Security Lead |  |  |  |

# 1. Introduction

## 1.1 Purpose

This document defines the overall testing approach for the SCS Core (Sopra Crypto Solutions) project. It outlines the testing activities, methodologies, roles and responsibilities, defect management processes, risk management, stakeholder engagement, and reporting mechanisms.

The purpose of this Test Strategy is to:

Document and achieve agreement on the high-level testing approach for SCS Core

Define testing standards and best practices for cryptocurrency/digital asset banking platform

Clarify testing activities and quality assurance processes

Establish clear roles and responsibilities for testing the platform

Ensure compliance with banking regulations (KYT, AML, Travel Rule)

## 1.2 Scope

This Test Strategy covers:

Account Management (creation, retrieval, status updates, one-account-per-customer limit)

Order Management (buy, sell, convert digital assets, order cancellation)

Transaction Management (deposit, withdrawal, internal withdrawal, batch execution for UTXO)

API Security (JWT validation, authentication, authorization, non-repudiation)

Role-Based Access Control (RBAC) and Asset-link based access control

Integration with external services (Custodians, OMS, Exchange venues, KYT/AML providers)

Customer and Bank User Web Interfaces

Compliance features (KYT screening, Travel Rule, AML)

Price Management and Tax Reporting

Bank Position Management and Limit Management

## 1.3 Intended Audience

| Role | Responsibilities |
| --- | --- |
| Test Lead / Manager | Manage testing activities, ensure compliance with strategy |
| Test Engineers | Execute test cases, report defects according to defined processes |
| Business Analysts | Provide requirements, validate test scenarios |
| Developers | Support testing, fix defects, provide technical guidance |
| Product Owner | Review and approve testing approach, accept deliverables |
| Project Manager | Oversee project delivery, manage risks and escalations |
| Bank Representatives | UAT execution and sign-off |
| Security Team | Security testing oversight, compliance validation |
| Compliance Team | KYT/AML/Travel Rule validation |

# 2. Project Overview

## 2.1 Project Background

SCS Core (Sopra Crypto Solutions) is a banking solution that enables banks to deploy a crypto-account offering for their customers. It provides end-to-end management of digital asset accounts, orders (buy/sell), transactions (deposits/withdrawals), and integration with custodians, order management systems, and exchange venues.

### User Stories Covered

| User Type | User Story |
| --- | --- |
| Bank Customer | Create a crypto-account to hold and manage digital assets |
| Bank Customer | Buy digital assets to invest in cryptocurrencies |
| Bank Customer | Sell digital assets to convert them to fiat currency |
| Bank Customer | Deposit digital assets to transfer them to my account |
| Bank Customer | Withdraw digital assets to transfer them to external addresses |
| Bank User | Manage customer accounts for support and oversight |
| Bank User | View dashboards to monitor bank positions and operations |

## 2.2 Technology Stack

| Component | Technology | Details |
| --- | --- | --- |
| Frontend | Web UI | Customer and bank user interfaces |
| Backend | AWS EKS | Kubernetes microservices architecture |
| Database | AWS DocumentDB, S3, EFS | Data persistence |
| API Type | REST API | JSON-based communication |
| Cloud Infrastructure | AWS | EKS, Cognito, API Gateway, WAF, GuardDuty |
| Container Orchestration | Kubernetes | Cluster Autoscaler and HPA |
| Authentication | AWS Cognito | OAuth2, MFA, enterprise SSO |
| Encryption | TLS 1.3 / AWS KMS | Data in transit and at rest |

## 2.3 External Integrations

| Integration Type | Provider | Purpose |
| --- | --- | --- |
| Custodians | Fireblocks, Taurus | Blockchain interactions, wallet management |
| Order Management System | Wyden | Order routing and execution |
| Exchange Venues | Kraken, Coinbase | Order execution |
| KYT/AML Provider | Chainalysis | Transaction screening, compliance |
| Core Banking System | Bank CBS | Account information, fiat operations |

# 3. Test Scope

## 3.1 In Scope - Functional Areas

### 3.1.1 Account Management

| Test Area | Description | Process Flow Reference |
| --- | --- | --- |
| Account Opening | Customer request to open digital asset account | Figure 7 |
| Dashboard Access | Customer accesses digital asset dashboard | Figure 8 |
| Customer Login | Authentication and session management | Figure 9 |
| One Account Limit | Validation of single account per customer | Acceptance Criteria |

### 3.1.2 Order Management

| Test Area | Description | Process Flow Reference |
| --- | --- | --- |
| Buy Order Initiation | Customer initiates buying order | Figure 10 |
| Buy Order Execution | End-to-end buy order processing | Figure 11 |
| Sell Order Initiation | Customer initiates selling order | Figure 12 |
| Sell Order Execution | End-to-end sell order processing | Figure 13 |
| Order Cancellation | Customer cancels pending order | Figure 22 |
| Order Status Transitions | All order status states | Figure 33 |
| Order Integration Module | OMS integration testing | Figure 27 |

### 3.1.3 Transaction Management

| Test Area | Description | Process Flow Reference |
| --- | --- | --- |
| Deposit Address Request | Customer requests new deposit address | Figure 14 |
| Deposit Receipt | Processing incoming deposits | Figure 15 |
| Whitelisted Address Creation | Customer creates whitelisted address | Figure 16 |
| Withdrawal Initiation | Customer initiates withdrawal | Figure 17 |
| Withdrawal Execution | Standard withdrawal processing | Figure 18 |
| Internal Withdrawal | Internal transfer execution | Figure 19 |
| Account-based Withdrawal | Account-based withdrawal execution | Figure 20 |
| UTXO Batch Execution | Batch processing for UTXO assets (BTC) | Figure 21 |
| Withdrawal Status Transitions | All withdrawal status states | Figure 34 |
| Deposit Status Transitions | All deposit status states | Figure 35 |

### 3.1.4 Compliance & Monitoring

| Test Area | Description | Process Flow Reference |
| --- | --- | --- |
| Continuous Monitoring | Real-time transaction monitoring | Figure 23 |
| Travel Rule Management | Travel Rule data handling | Figure 24 |
| KYT Task Management | KYT screening and task workflows | Figure 25 |
| KYT Document Upload | Document submission for KYT issues | Figure 32 |

### 3.1.5 Additional Features

| Test Area | Description | Process Flow Reference |
| --- | --- | --- |
| Price Management | Digital asset price retrieval and display | Figure 26 |
| Limit Management | Trade and withdrawal limit updates | Figure 28 |
| Tax Data Computation | Tax-related calculations | Figure 29 |
| Tax Report Generation | Statement and tax report retrieval | Figure 30 |
| Bank Position Management | Bank position creation and monitoring | Figure 31 |

### 3.1.6 API Testing Scope

| Method | Endpoint | Description | Test Focus |
| --- | --- | --- | --- |
| POST | /accounts | Create account opening request | Validation, idempotency, simulation |
| GET | /accounts | Retrieve account details | Authorization, pagination |
| POST | /orders | Create buy/sell order | Pre-trade validation, limits |
| GET | /orders | Retrieve orders | Filtering, pagination |
| POST | /transactions | Create deposit/withdrawal | KYT screening, limits |
| GET | /transactions | Retrieve transactions | Authorization, filtering |
| POST | /bank-user-access-controls | Verify bank user access | RBAC, asset-link control |

### 3.1.7 Security Testing Scope

| Security Feature | Test Focus |
| --- | --- |
| JWT Token Validation | Token structure, expiration, signature, claims |
| Multi-Factor Authentication | MFA flow, bypass attempts |
| OAuth2-based Access | Token flow, refresh tokens |
| Role-Based Access Control | Role enforcement at UI and API levels |
| Asset-link Based Access | Customer can only access own assets |
| Non-repudiation | Authorization-Reference header validation |
| TLS 1.3 Encryption | Protocol enforcement, certificate validation |
| Rate Limiting | Request throttling, burst handling |
| SQL Injection Prevention | WAF rules effectiveness |
| XSS Prevention | Input sanitization, WAF rules |
| CORS Policy | Cross-origin request handling |

## 3.2 Out of Scope

Core Banking System (CBS) implementation and internal testing

Bank-specific authentication provider implementation

Exchange venue internal logic and testing

Custodian internal security mechanisms

Production infrastructure deployment and verification

Third-party systems not owned by Sopra Steria

Non-supported browsers or legacy environments

# 4. Test Approach

## 4.1 Testing Methodology

The project follows Agile methodology with Sprint-based testing.

### Testing Phases

| Phase | Description | Entry Criteria | Exit Criteria |
| --- | --- | --- | --- |
| Unit Testing | Developer testing | Code complete | All unit tests pass |
| API Testing | REST API validation | UT complete | All API contracts verified |
| Integration Testing | External service integration | API testing complete | All integrations verified |
| System Testing | End-to-end functional testing | SIT complete | All test cases executed |
| Security Testing | JWT, RBAC, encryption validation | ST in progress | Security requirements met |
| Performance Testing | Load and stress testing | Core functionality stable | Performance targets met |
| Compliance Testing | KYT, AML, Travel Rule validation | ST complete | Compliance requirements met |
| UAT | Bank user acceptance testing | All testing complete | Business sign-off |

## 4.2 Types of Testing

### 4.2.1 Functional Testing

| Testing Type | Description | Applicable | Coverage |
| --- | --- | --- | --- |
| Smoke Testing | Verify critical functionalities after each build | Yes | Login, Account, Order |
| Sanity Testing | Quick validation after bug fixes | Yes | Affected functionality |
| Regression Testing | Ensure existing functionality not impacted | Yes | Full regression suite |
| Integration Testing | Verify integrations with external systems | Yes | Custodians, OMS, CBS |
| End-to-End Testing | Validate complete business workflows | Yes | All user stories |
| User Acceptance Testing | Bank validation of requirements | Yes | All acceptance criteria |
| API Testing | REST API contract validation | Yes | All endpoints |
| State Transition Testing | Validate status flow transitions | Yes | Order, Withdrawal, Deposit |

### 4.2.2 Non-Functional Testing

| Testing Type | Description | Applicable | Coverage |
| --- | --- | --- | --- |
| Performance Testing | Validate API response times | Yes | All critical APIs |
| Security Testing | JWT, TLS, injection prevention | Yes | All security requirements |
| Accessibility Testing | WCAG compliance | Yes | Customer and Bank User UI |
| Usability Testing | User experience evaluation | Yes | Key user journeys |
| Compatibility Testing | Cross-browser testing | Yes | Chrome, Firefox, Safari, Edge |
| Compliance Testing | KYT/AML/Travel Rule validation | Yes | All compliance workflows |

## 4.3 Test Design Techniques

| Technique | Application |
| --- | --- |
| Equivalence Class Partitioning | Valid/invalid JWT tokens, digital assets, amounts |
| Boundary Value Analysis | Trade limits (min, max), withdrawal limits, precision |
| Decision Table Testing | Role-based access combinations, order status transitions |
| State Transition Testing | Order statuses (Fig 33), Withdrawal (Fig 34), Deposit (Fig 35) |
| Use Case Testing | All user stories, end-to-end workflows |
| Error Guessing | Edge cases based on domain knowledge |
| Exploratory Testing | Unscripted testing for defect discovery |
| API Contract Testing | OpenAPI specification validation |

# 5. Test Deliverables

| Deliverable | Description | Owner | Timeline |
| --- | --- | --- | --- |
| Test Strategy | High-level testing approach | Test Manager | Project Start |
| Test Plan | Detailed test planning per sprint | Test Lead | Before Test Design |
| Test Scenarios | High-level scenarios for each flow | Test Analyst | Test Design Phase |
| Test Cases/Scripts | Detailed test steps | Test Engineer | Test Design Phase |
| Test Data | JWT tokens, customer data | Test Analyst | Before Execution |
| API Test Collections | Postman collections | Test Engineer | Test Design Phase |
| Security Test Scripts | Security automation scripts | Security Tester | Test Design Phase |
| Performance Test Scripts | JMeter/Gatling scripts | Performance Tester | Test Design Phase |
| Defect Reports | Logged defects | Test Engineer | During Execution |
| Test Execution Report | Daily/Weekly status | Test Lead | During Execution |
| Test Completion Report | Final summary with metrics | Test Manager | End of Testing |
| Compliance Test Report | KYT/AML/Travel Rule results | Compliance Tester | End of Testing |

# 6. Test Environment

## 6.1 Environment Overview

| Environment | Purpose | Infrastructure | Integrations | Refresh |
| --- | --- | --- | --- | --- |
| DEV | Development testing | AWS EKS (Dev) | Mocks only | On-demand |
| TEST | System testing | AWS EKS (Test) | Custodian sandbox, OMS test | Weekly |
| STAGING | Pre-production | AWS EKS (Staging) | All external integrations | Per release |
| UAT | User acceptance | AWS EKS (UAT) | All external integrations | Per release |

## 6.2 AWS Infrastructure Requirements

| Component | Specification | Purpose |
| --- | --- | --- |
| AWS EKS | Kubernetes cluster | Application hosting |
| AWS Cognito | Identity provider | Authentication, JWT generation |
| AWS API Gateway | API management | Rate limiting, WAF integration |
| AWS WAF | Web application firewall | Security rules |
| AWS DocumentDB | NoSQL database | Data persistence |
| AWS S3 | Object storage | Document storage |
| AWS CloudWatch | Monitoring | Logging, metrics |
| AWS GuardDuty | Threat detection | Security monitoring |
| AWS Secrets Manager | Secrets management | API keys, credentials |
| AWS KMS | Key management | Encryption keys |

# 7. Test Data Management

## 7.1 Authentication Test Data

| Data Type | Value/Format | Purpose |
| --- | --- | --- |
| Valid JWT Token | Token with claims: sub, iat, exp, client, customer, role | Happy path |
| Expired JWT Token | Token with past exp timestamp | Token expiration test |
| Invalid JWT Token | Malformed/corrupted token | Security test |
| Missing Claims JWT | Token without customer claim | Validation test |
| Invalid Signature JWT | Token with wrong signature | Security test |
| Customer Role Token | role = "CUSTOMER" | Customer access test |
| Bank User Role Token | role = "BANK_USER" | Bank user access test |

## 7.2 Business Test Data

| Data Type | Value/Format | Purpose |
| --- | --- | --- |
| Valid Customer ID | UUID format | Account operations |
| Valid Account ID | UUID format | Transaction/Order operations |
| Valid Idempotency-Key | UUID format | Idempotency test |
| Duplicate Idempotency-Key | Same UUID as previous | Idempotency validation |
| Valid Digital Asset | BTC, ETH, SHIB | Order creation tests |
| Invalid Digital Asset | XYZ (unsupported) | Validation test |
| Amount within limits | Based on configured limits | Happy path |
| Amount exceeding limits | Above configured limits | Limit validation |
| Amount high precision | 0.00001 SHIB | Precision handling |
| simulationIndicator=true | Query parameter | Simulation mode |
| simulationIndicator=false | Query parameter | Normal execution |
| Valid whitelisted address | Blockchain address | Withdrawal test |
| Invalid blockchain address | Malformed address | Validation test |

# 8. Defect Management

## 8.1 Defect Severity Definitions

| Severity | Definition | Examples | SLA |
| --- | --- | --- | --- |
| Critical (S1) | System unavailable, security breach | System crash, unauthorized access | Immediate |
| High (S2) | Major functionality impacted | Order fails, JWT bypass | 4 hours |
| Medium (S3) | Moderate impact, workaround available | Non-core issue, UI display | 24 hours |
| Low (S4) | Minor issue, easy workaround | Cosmetic issues, spelling | Next sprint |

## 8.2 Defect Priority Definitions

| Priority | Definition | Response Time | Fix Timeline |
| --- | --- | --- | --- |
| P1 - Critical | Must be fixed immediately | Immediate | Within 4 hours |
| P2 - High | Must be fixed in current sprint | Within 4 hours | Within 24-48 hours |
| P3 - Medium | Should be fixed, can be deferred | Within 24 hours | Within current release |
| P4 - Low | Can be fixed in future release | Within 48 hours | Future release |

# 9. Entry and Exit Criteria

## 9.1 Entry Criteria

| Category | Criteria | Verification |
| --- | --- | --- |
| Environment | AWS EKS environment stable | Health check |
| Environment | AWS Cognito configured | Login test |
| Environment | AWS API Gateway accessible | API health check |
| Environment | DocumentDB has seed data | Data verification |
| Test Data | JWT tokens prepared | Token generation test |
| Test Data | Customer accounts created | Account verification |
| Test Data | Digital assets configured | Configuration check |
| Test Cases | Test cases reviewed and approved | Sign-off |
| Build | Build deployed and smoke tested | Smoke test pass |
| Defects | Critical/High defects resolved | Defect report |
| Integrations | Custodian sandbox accessible | Integration test |
| Integrations | OMS test environment accessible | Integration test |

## 9.2 Exit Criteria

| Category | Criteria | Target |
| --- | --- | --- |
| Execution | All planned test cases executed | 100% |
| Pass Rate | Test pass rate meets threshold | ≥95% |
| Critical Defects | No open Critical (S1) defects | 0 |
| High Defects | Open High (S2) defects | ≤2 (with workarounds) |
| Security | All security test cases passed | 100% |
| Integration | All integration tests passed | 100% |
| Compliance | All KYT/AML/Travel Rule tests passed | 100% |
| Documentation | Test completion report prepared | Approved |
| Sign-off | Stakeholder sign-off obtained | Signed |

# 10. Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| Test Manager | Overall governance, stakeholder management, risk management |
| Test Lead | Test planning, estimation, coordination, defect management |
| Test Analyst | Test scenario/case design, test data preparation |
| Test Engineer | Test execution, defect logging, evidence collection |
| Automation Engineer | Automation framework, regression scripts, CI/CD |
| Performance Tester | Performance test design, execution, analysis |
| Security Tester | Security test design, JWT validation, penetration testing |
| Compliance Tester | KYT/AML/Travel Rule testing, regulatory compliance |
| Business Analyst | Requirements clarification, test scenario review |
| Developer | Defect resolution, test support, technical guidance |
| Product Owner | Acceptance criteria, UAT execution, sign-off |
| DevOps Engineer | Environment setup, deployment, infrastructure support |

# 11. Tools and Infrastructure

## 11.1 Test Management Tools

| Tool | Purpose | Usage |
| --- | --- | --- |
| JIRA | User story management, defect tracking | Daily |
| Confluence | Documentation repository | Daily |
| Xray for JIRA | Test case management, execution tracking | Daily |

## 11.2 Testing Tools

| Tool | Purpose | Test Type |
| --- | --- | --- |
| Postman | API testing, JWT validation | API Testing |
| REST Assured | API automation | API Automation |
| Selenium / Cypress | UI automation | UI Automation |
| JMeter | Performance testing, load testing | Performance |
| Gatling | Performance testing, stress testing | Performance |
| OWASP ZAP | Security scanning | Security |
| Burp Suite | Security testing, request interception | Security |
| AWS CloudWatch | Log analysis, monitoring | Monitoring |

# 12. Risk Management

| Risk ID | Risk Description | Probability | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R001 | AWS environment unavailability | Medium | High | Backup environment, escalation |
| R002 | Delayed requirement delivery | Medium | High | Buffer in schedule |
| R003 | Custodian sandbox unavailability | Medium | High | Mock services, vendor escalation |
| R004 | OMS integration issues | Medium | High | Early integration testing |
| R005 | Test data unavailability | Medium | High | Early data preparation |
| R006 | Resource unavailability | Medium | Medium | Cross-training, backup |
| R007 | Scope changes | Medium | High | Change control process |
| R008 | Security vulnerabilities | Low | Critical | Early security testing |
| R009 | Performance issues | Medium | High | Early performance testing |
| R010 | KYT/AML compliance failure | Low | Critical | Early compliance testing |
| R011 | JWT token generation issues | Low | High | Pre-generate tokens |
| R012 | Vendor response delays | Medium | Medium | SLA agreements |

# 13. Communication and Reporting

## 13.1 Communication Plan

| Communication | Frequency | Participants | Medium |
| --- | --- | --- | --- |
| Daily Standup | Daily | Test Team, Dev Team | Teams/In-person |
| Test Status Report | Weekly | All stakeholders | Email + Confluence |
| Defect Triage | Daily/Twice Weekly | Test Lead, Dev Lead, BA, PO | Meeting |
| Sprint Review | End of Sprint | All stakeholders | Meeting |
| Risk Review | Weekly | Test Lead, PM | Meeting |
| Steering Committee | Bi-weekly | Leadership | Meeting |

## 13.2 Metrics Tracked

| Metric | Description | Target | Calculation |
| --- | --- | --- | --- |
| Test Execution Progress | % tests executed vs. planned | 100% | Executed / Planned × 100 |
| Test Pass Rate | % tests passed vs. executed | ≥95% | Passed / Executed × 100 |
| Defect Density | Defects per test case | ≤0.1 | Defects / Total TCs |
| Defect Resolution Time | Average time to fix | ≤2 days | Sum(Fix Time) / Count |
| Test Coverage | % requirements covered | ≥100% | Covered / Total × 100 |
| Automation Coverage | % regression automated | ≥70% | Automated / Total Reg × 100 |
| Defect Leakage | Defects found in UAT/Prod | 0 | UAT Defects / Total |
| Blocked Test Ratio | % tests blocked | ≤5% | Blocked / Total × 100 |

# 14. Acceptance Criteria Verification

| ID | Acceptance Criteria | Test Type | Priority |
| --- | --- | --- | --- |
| AC01 | Customers can create only one crypto-account | Functional | High |
| AC02 | All orders must pass pre-trade validation | Functional | High |
| AC03 | Transactions must be screened for KYT/AML | Compliance | Critical |
| AC04 | API calls must include valid JWT tokens | Security | Critical |
| AC05 | Simulation mode available for state-changing ops | Functional | High |
| AC06 | Idempotency enforced using Idempotency-Key | Functional | High |
| AC07 | Role-based access control enforced | Security | Critical |
| AC08 | Asset-link based access control | Security | Critical |
| AC09 | Logs must not contain PII | Compliance | High |
| AC10 | Amount formatting: 2 significant digits min | Functional | Medium |
| AC11 | All API communications use HTTPS/TLS 1.3 | Security | Critical |
| AC12 | Rate limiting and throttling enforced | Security | High |

# Appendices

## Appendix A – Glossary

| Term | Definition |
| --- | --- |
| SCS | Sopra Crypto Solutions |
| JWT | JSON Web Token - authentication token format |
| RBAC | Role-Based Access Control |
| KYT | Know Your Transaction - compliance checking |
| AML | Anti-Money Laundering |
| OMS | Order Management System |
| CBS | Core Banking System |
| EKS | Elastic Kubernetes Service (AWS) |
| HPA | Horizontal Pod Autoscaler |
| UAT | User Acceptance Testing |
| SIT | System Integration Testing |
| NFR | Non-Functional Requirements |
| UTXO | Unspent Transaction Output (Bitcoin model) |
| MFA | Multi-Factor Authentication |
| TLS | Transport Layer Security |
| WAF | Web Application Firewall |
| PII | Personally Identifiable Information |
| GDPR | General Data Protection Regulation |
| Fiat | Traditional government-issued currency |
| Custodian | Entity managing blockchain interactions |
| Whitelisted Address | Pre-approved withdrawal destination |
| Travel Rule | Regulatory requirement for transaction info sharing |

## Appendix B – Test Case Life Cycle

| Status | Description |
| --- | --- |
| Unexecuted | Test case not yet executed (default state) |
| WIP | Test case execution in progress |
| Passed | Test case executed successfully |
| Failed | Test case execution failed, defect raised |
| Blocked | Cannot be executed due to defect or missing functionality |
| De-Scoped | Test case removed from scope |

## Appendix C – API Endpoints Reference

| Method | Endpoint | Description | Auth Required | Idempotent |
| --- | --- | --- | --- | --- |
| POST | /accounts | Create account opening request | Yes (Customer) | Yes |
| GET | /accounts | Retrieve account details | Yes | No |
| POST | /orders | Create buy/sell order | Yes (Customer) | Yes |
| GET | /orders | Retrieve orders | Yes | No |
| POST | /transactions | Create deposit/withdrawal | Yes (Customer) | Yes |
| GET | /transactions | Retrieve transactions | Yes | No |
| POST | /bank-user-access-controls | Verify bank user access | Yes (Bank User) | No |

## Appendix D – Error Codes Reference

| HTTP Code | Message | Description |
| --- | --- | --- |
| 200 | OK | Successful request |
| 206 | Partial Content | Results limited due to pagination |
| 400 | Bad Request | Invalid input data |
| 401 | Unauthorized | Invalid or missing JWT token |
| 403 | Forbidden | Access denied |
| 404 | Not Found | Resource does not exist |
| 429 | Too Many Requests | Rate limit exceeded |
| 500 | Internal Server Error | Technical issues |
| 502 | Bad Gateway | External service unavailable |
| 503 | Service Unavailable | Temporarily unavailable |

## Appendix E – Business Error Codes

| Return Code | Description | HTTP Status |
| --- | --- | --- |
| ACCOUNT_ALREADY_EXIST | Customer already has an account | 400 |
| CUSTODIAN_NOT_AVAILABLE | Fireblocks/Taurus API failed | 502 |
| INVALID_DIGITAL_ASSET | Unsupported digital asset | 400 |
| LIMIT_EXCEEDED | Trade or withdrawal limit exceeded | 400 |
| INSUFFICIENT_BALANCE | Insufficient funds | 400 |
| KYT_SCREENING_FAILED | Transaction failed KYT screening | 403 |
| INVALID_ADDRESS | Invalid blockchain address | 400 |
| ADDRESS_NOT_WHITELISTED | Address not whitelisted | 403 |

## Appendix F – Validation Rules

| Field | Rule | Error if Invalid |
| --- | --- | --- |
| JWT Token | Required with valid signature | 401 Unauthorized |
| Idempotency-Key | Required for POST, UUID format | 400 Bad Request |
| simulationIndicator | Optional, boolean | 400 Bad Request |
| Customer ID | Must match JWT claim | 403 Forbidden |
| Account ID | Must belong to customer | 403 Forbidden |
| Trade Amount | Must be within limits | LIMIT_EXCEEDED |
| Withdrawal Amount | Must be within limits | LIMIT_EXCEEDED |
| Digital Asset | Must be in enabled list | INVALID_DIGITAL_ASSET |
| Blockchain Address | Valid format for asset | INVALID_ADDRESS |

# Sign-Off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Test Manager |  |  |  |
| Project Manager |  |  |  |
| Product Owner |  |  |  |
| Business Representative |  |  |  |
| Security Lead |  |  |  |

────────────────────────────────────────────────────────────

This Test Strategy document is subject to change based on project requirements and stakeholder feedback.

Document Version: 0.2 (Revised)

Generated on: June 1, 2026