## Slide 1: TickIT Plus Audit
Requirement Analysis Process
Sopra Steria Sales CRM
Presented by: Apparao Maroju, Scrum Master
Date: July 29, 2026

## Slide 2: Agenda
Project Overview & Audit Scope
Business Context
Scrum Delivery Model
Requirement Analysis Process
Backlog Refinement & Solution Design
Quality Gates & Definition of Ready
Requirement Traceability
Risk Controls & Key Evidence
Key Performance Indicators
Summary & Q&A
Notes: Welcome to the TickIT Plus Audit presentation for Requirement Analysis. This presentation covers our comprehensive approach to requirement management within our Agile Scrum framework. We will demonstrate how our processes align with TickIT Plus standards and our Ways of Working.

## Slide 3: Project Overview
Project: Sopra Steria Sales CRM
Audit Scope: Requirement Analysis Process
Standards: TickIT Plus, Agile Scrum, Ways of Working
Methodology: Agile Scrum
Sprint Duration: 2 Weeks
Notes: Our project is the Sopra Steria Sales CRM platform. The audit focuses specifically on our Requirement Analysis process. We follow TickIT Plus standards integrated with Agile Scrum methodology, delivering in 2-week sprint cycles. Our Ways of Working document defines our operational practices.

## Slide 4
Business Overview
Application Scope:
• Sopra Steria SE (Germany)
• Sopra Steria Austria
• ISS Software GmbH
• it-economics GmbH
Business Users:
• Marketing
• Pre-Sales
• Industrial Direction
• Finance & Controlling
Notes: The Sales CRM platform serves four entities across Germany and Austria. Key business stakeholders include Marketing, Pre-Sales, Industrial Direction, and Finance & Controlling teams who rely on this platform for their daily operations.

## Slide 5
Scrum Delivery Model
Business Request
Product Backlog
Backlog Refinement
Solution Design
Story Estimation
Definition of Ready
Sprint Planning
Development
Testing
Deployment
Notes: Our Scrum delivery model follows a structured flow from business request to deployment. Each stage has defined inputs, outputs, and quality gates. This ensures requirements are properly analyzed and validated before entering development.

## Slide 6: Requirement Analysis Objective
Ensure every PBI is fully understood before Sprint entry
Validate business value and acceptance criteria
Conduct technical feasibility assessment
Identify and resolve dependencies
Accurate effort estimation through Planning Poker
Notes: The primary objective of our requirement analysis process is to ensure every Product Backlog Item is thoroughly understood, designed, estimated, and validated before it enters a Sprint. This reduces development risks and ensures predictable delivery.

## Slide 7
Requirement Inputs & Outputs
INPUTS:
• Business Requests
• User Feedback
• Product Owner Priorities
• Operational Enhancements
• Compliance Requirements
OUTPUT:
• Ready for Sprint User Stories
• Complete acceptance criteria
• Estimated story points
• Identified dependencies
• Solution approach
Notes: Requirement inputs come from multiple sources including business requests, user feedback, and compliance requirements. The output is always a Ready for Sprint User Story that meets our Definition of Ready criteria.

## Slide 8: Backlog Refinement Process
Product Owner selects User Stories for refinement
Team reviews business context and functional requirements
Technical discussion and feasibility assessment
Dependency identification across systems
Initial solution proposal and design
Story estimation using Planning Poker
Definition of Ready validation
Notes: Backlog refinement is a collaborative session where the team works together to understand, discuss, and prepare user stories. Stories are refined until they satisfy our Definition of Ready criteria.

## Slide 9
Backlog Refinement Workflow
Select Story
Business Context
Discussion
Solution Design
Planning Poker
Definition of Ready
Ready for Sprint
Notes: The refinement workflow ensures each story progresses through structured stages. From selection through to Ready for Sprint status, each step validates different aspects of the requirement.

## Slide 10: Solution Design
Purpose: Develop technical approach before estimation
Technical discussion with development team
Dependency analysis across Salesforce components
Feasibility assessment for complex requirements
Solution validation with Product Owner
Applicable to: Complex User Stories requiring design
Notes: Solution design is conducted for complex user stories that require technical analysis. This ensures the team understands the implementation approach before committing to estimates.

## Slide 11: Story Estimation: Planning Poker
Method: Planning Poker (Team-based estimation)
Process: Consensus-driven discussion
Scale: 1 Story Point ≈ 1 Engineering Day
Complex stories refined across multiple sessions
Allows independent solution thinking
All team members participate in estimation
Notes: We use Planning Poker for estimation, ensuring team consensus. One story point represents approximately one engineering day of effort. Complex stories may require multiple refinement sessions to reach accurate estimates.

## Slide 12: Definition of Ready (DoR)
Quality gate before Sprint Planning entry
✓ Business value clearly defined
✓ Acceptance criteria available and testable
✓ Initial solution design completed
✓ Dependencies identified and documented
✓ Story estimated using Planning Poker
✓ INVEST criteria validated
Notes: The Definition of Ready is our quality gate ensuring stories are properly prepared before Sprint entry. Each criterion must be satisfied, documented, and validated by the team.

## Slide 13
INVEST Criteria Validation
Criterion | Description
Independent | Can be implemented independently
Negotiable | Details evolve through discussion
Valuable | Delivers measurable business value
Estimable | Team can estimate effort accurately
Small | Fits within a single Sprint
Testable | Acceptance criteria are measurable
Notes: The INVEST criteria ensure each user story is well-formed. We validate each criterion during backlog refinement to ensure stories are properly structured.

## Slide 14: Clarification Call Process
Purpose: Resolve outstanding questions promptly
Frequency: Daily (as required)
Participants: PO, Scrum Master, Development Team
Outcomes:
• Blockers resolved same day
• Requirements clarified
• Interim reviews conducted when needed
Notes: Daily clarification calls ensure any questions or blockers are addressed immediately. This maintains development momentum and prevents requirement ambiguity from impacting delivery.

## Slide 15: Sprint Planning
Only Ready for Sprint stories can enter Sprint
Sprint Goal presented by Product Owner
Team capacity reviewed and validated
User Stories selected based on priority and capacity
Sprint Backlog finalized
Team commits to Sprint delivery
Notes: Sprint Planning ensures only properly refined stories enter the Sprint. The team commits to delivery based on validated capacity and story readiness.

## Slide 16
Requirement Quality Gates
Stage | Quality Check
Requirement Capture | Business Need Validated
Backlog Refinement | Functional Review Complete
Solution Design | Technical Review Approved
Estimation | Planning Poker Completed
Definition of Ready | INVEST Compliance Verified
Sprint Planning | Capacity Validation Done
Notes: Each stage of our requirement process has a defined quality check. These gates ensure requirements progress only when properly validated.

## Slide 17
Project Organization
Onsite Team:
• Business Sponsor: Marion Dietrich
• Product Owner: Christoph Zaenker
• Business Analyst: Fractional BA
QA Team:
• Test Manager: Manish Singhal
• Test Engineer: Rishabh Bhatt
Offshore Team:
• DU Head: Vishal Kalra
• Scrum Master: Apparao Maroju
• Account Expert: Ila
• Ops Manager: Charu Bisht
• Developers: Sunaina, Manmohan
Pratap, Shashwat Mishra
Notes: Our distributed team structure ensures proper coverage across roles. Clear ownership and responsibilities are defined for requirement analysis activities.

## Slide 18: Types of Work
User Story:
• Functional or technical enhancements
• Full Scrum lifecycle application
• Complete refinement and estimation
Minor Change:
• Small configuration changes
• Completed within ~4 hours
• Streamlined approval process
Notes: We categorize work into User Stories requiring full Scrum process and Minor Changes for small configuration updates. This ensures appropriate process rigor for different work types.

## Slide 19
Requirement Traceability
Phase | Evidence
Business Request | Business Requirement
Product Backlog | Jira PBI
Solution Design | Design Documentation
Estimation | Planning Poker Record
Ready for Sprint | DoR Checklist
Sprint Planning | Sprint Backlog
Development | Source Code
Testing | Test Cases
Deployment | Release Notes
Notes: Complete traceability is maintained from business request through deployment. Each phase produces documented evidence that links back to the original requirement.

## Slide 20: Business Change Categories
Process Changes: Lead Qualification Workflows
Workflow Automation: Salesforce Flows
Data Management: Data Migration & Quality
Sales Process: Opportunity Stage Management
Service Process: Case Routing Rules
Reporting: Dashboards & Analytics
Integration: ERP System Connectivity
Notes: We handle diverse business change categories within Salesforce. Each category follows our standard requirement analysis process with domain-specific validation.

## Slide 21: AI Usage & Quality Safeguards
OpenAI Policy: Commercial tools prohibited
Intellectual property protection enforced
Data privacy requirements maintained
GitHub Copilot: Approved for limited use
• Test design assistance
• Documentation support
Mandatory: Human review of all AI outputs
Notes: We have strict controls on AI tool usage. GitHub Copilot is approved only for test design and documentation, with mandatory human review of all AI-assisted outputs.

## Slide 22
Risk Controls
Risk | Control Measure
Requirement ambiguity | Clarification Calls
Missing acceptance criteria | Definition of Ready
Poor estimation | Planning Poker
Scope creep | Sprint Planning gate
Dependency issues | Backlog Refinement
Notes: Each identified risk has a corresponding control measure. These controls are embedded in our standard processes to ensure consistent risk management.

## Slide 23
Key Audit Evidence
Process Artifacts:
• Jira Product Backlog
• User Stories & Sprint Backlogs
• Planning Poker Estimates
• Definition of Ready Checklist
• Acceptance Criteria
• Solution Design Documents
Meeting Records:
• Clarification Call Notes
• Sprint Planning Minutes
• Capacity Planner
• Sprint Reviews
• Retrospectives
• Confluence Ways of Working
Notes: All audit evidence is maintained in Jira and Confluence. We can demonstrate traceability and compliance through these documented artifacts.

## Slide 24
Key Performance Indicators
KPI | Target
Definition of Ready Compliance | 100%
Story Estimation Coverage | 100%
Acceptance Criteria Completeness | 100%
Story Traceability | 100%
Refinement Cadence | Weekly
Clarification Resolution | Same Day
Notes: Our KPIs ensure consistent quality in requirement analysis. We target 100% compliance on all quality metrics with weekly refinement cadence and same-day clarification resolution.

## Slide 25: Continuous Improvement
Sprint Retrospectives after each Sprint
Lessons Learned documentation
Root Cause Analysis for issues
Process Optimization initiatives
Quality Metrics Review monthly
Backlog Health Monitoring weekly
Notes: Continuous improvement is embedded in our process through retrospectives and regular reviews. We analyze metrics and implement process optimizations to enhance our requirement analysis capability.

## Slide 26: Key Takeaways
✓ Structured requirement analysis process
✓ Defined governance and quality gates
✓ End-to-end requirement traceability
✓ Agile Scrum aligned with TickIT Plus
✓ Continuous stakeholder collaboration
✓ Human-reviewed AI usage
✓ Continuous process improvement
Notes: In summary, our requirement analysis process is comprehensive, structured, and aligned with TickIT Plus standards. We maintain full traceability and continuous improvement culture.

## Slide 27
Thank You
Questions & Discussion
Apparao Maroju
Scrum Master
Sopra Steria Sales CRM Team